## Slide 1: EY Climate Risk Project
SLD Pricing

## Slide 2: Introduction and Background
  Background
  Sustainability-linked derivatives (SLDs) plays a key role in the transition to a sustainable economy and in enhancing private capital flow to meet environmental, social and governance (ESG) objectives.
    SLDs are highly customizable transactions
    Use key performance indicators (KPIs) to set sustainability targets.
  Since it’s first execution in 2019, an increasing number of market participants have expressed an interest in transacting in these derivatives.
Project Description
  Use the discrete tree model framework, the continuous Black-Scholes framework and the Monte Carlo simulation framework to build three pricing models about European binary options on KPI.
  Extend the above three pricing models to cover European binary options on KPI with potential negative pay-off
  Leverage the pricing models about European binary options on KPI to price the actual sustainability-linked derivatives (such as sustainability-linked interest rate swaps)
  (If time permits) Construct the ESG-valued returns and develop/implement the model about ESG-valued portfolio optimization/option pricing

## Slide 3: Project Plan and Weekly Cadence
Milestone | Milestone Description | Start/End Date | # Days
Literature Review | Review provided literature and understand the business needs/product features/existing pricing methods for SLDs | 10/18 – 10/28 | 11
Data Preparation | Prepare the model inputs | 10/29 – 11/4 | 7
Model Implementation | 1. Implement the three pricing models on European binary options on KPI | 11/5 – 11/15 | 11
 | 2. Extend the three models to include potential negative pay-off on European binary options on KPI | 11/16 - 11/25 | 10
 | 3. Price the actual sustainability-linked derivatives | 11/26 - 12/3 | 8
Model Delivery | Prepare presentation material and hold final presentation | 12/4 - 12/10 | 7
Weekly Cadence
  Team meeting – Every Tuesday to raise any questions/comments to EY team, get appropriate assistance and discuss progress to date
raise any questions/ comments to EY team
Project Plan

## Slide 4: Any Questions?
Please feel free to reach out if you have any questions:
Yang Yang: Yang.Yang4@ey.com
Zdenek Junek: Zdenek.Junek1@ey.com
Dena Ho: Dena.Ho@ey.com
Keilung Choy: Keilung.Choy@ey.com